CHESSPLAYER 3.0

GUI Cleanup & Pre-Coach Preparation Plan

Fix what's broken. Build what's missing. Then add the coach.

# 1. Approach

This document covers everything that needs to happen to the GUI before the Chess Coach widget is integrated. The rule is simple: the coach sits on top of a solid, working application. Do not add new complexity on top of broken foundations.

The current window.py is a single 400-line class doing everything — layout, indexing, engine control, PGN editing, source management, and event handling. Before the coach arrives, this needs to be cleaned up so the coach widget has a clean slot to plug into.

The coach widget will replace the current tab panel (Variations + PGN) entirely. That space becomes the Coach Panel — with variations as a collapsible sub-section inside it, not a peer tab.

| KEY RULE | Every task in this doc has a reason. The reason is always one of: (1) it's broken and will interfere with the coach, (2) the coach needs it to exist, or (3) it makes the codebase survivable for the next 6 months of development. |
| --- | --- |

# 2. Current State — What Exists & What's Wrong

Full audit of window.py and the surrounding UI layer as of v3.0.0. Every issue identified here maps directly to a task in Section 4.

### What Works Well — Keep It

- BoardBridge + BoardListModel — clean QML bridge pattern, zero changes needed.

- PgnEditor — solid move/variation/promotion logic, well separated from UI.

- UciEngine — already returns score_cp, pv_uci, mate_in — coach extractor feed is ready.

- IndexWorker + QThread pattern — background indexing is correctly threaded.

- GameTableModel, ContinuationStatsModel — clean table models, keep as-is.

- QueryBuilder — works, keep as-is.

- config/loader.py deep merge — excellent pattern, coach config will use this.

### Critical Problems — Must Fix Before Coach

| BUG | window.py is ~400 lines, one class, doing everything. Index job logic, engine logic, PGN editing, layout — all mixed. The coach widget cannot be cleanly plugged into this. It must be refactored into focused files first. |
| --- | --- |

| BUG | The PGN editor is read-only (QTextEdit, setReadOnly=True). There is no way to insert coach annotations, variation notes, or comments into a game. This is required before coach feedback can be saved to a PGN. |
| --- | --- |

| BUG | No PGN save/export function exists in the UI. The editor can export_pgn() but there is no Save button, no Save As dialog, no file write path. Coach annotations written to a game would be lost on close. |
| --- | --- |

| MISSING | _after_user_move() calls _on_position_changed() and engine move — but there is no coach trigger hookup point. The signal chain needs a coachRequested signal for the coach widget to subscribe to. |
| --- | --- |

| MISSING | No move list / notation panel exists. The PGN tab shows raw PGN text with a highlight hack. There is no structured move list showing move numbers, SAN notation, and clickable moves. The coach needs to annotate specific moves in a structured panel, not in raw PGN text. |
| --- | --- |

| MISSING | Engine output is invisible. UciEngine returns score_cp and pv_uci but there is no eval bar, no score display, no PV line shown anywhere in the UI. The coach will reference engine evaluation — the player needs to see it. |
| --- | --- |

| MISSING | The Variations tab is hardcoded to root position continuations only. It never updates as the player navigates through the game. It should show continuations from the current position, not just move 1. |
| --- | --- |

| CLEANUP | window.py duplicates _IndexWorker which already exists in ui/worker.py. There are also duplicate copies of browser_ops, indexing_ops etc. in the mixin files that are never imported — window.py re-implements them inline. This dead code needs clearing. |
| --- | --- |

| CLEANUP | No keyboard shortcuts exist. Back/Forward require mouse clicks. Flip requires a checkbox. These are critical for usability during coach review sessions. |
| --- | --- |

# 3. Target GUI Layout After Cleanup

This is what the window looks like after all cleanup tasks are complete and BEFORE the coach widget is added. The coach then slides into the Coach Panel slot.

| LEFT PANEL Game Browser QueryBuilder (search bar) GameTableModel (results) Refresh / Open buttons [ UNCHANGED from v3.0.0 ] | RIGHT PANEL Toolbar row: Status ¦ Flip ¦ Back ¦ Forward ¦ [keyboard shortcuts] Engine row: Stockfish toggle ¦ Play vs Engine ¦ side/time controls Eval bar + score display (NEW) Board (QQuickWidget — unchanged) Move Notation Panel (NEW) — clickable SAN move list Coach Panel slot (replaces Variations + PGN tabs): ├─ [Coach Tab] ← coach widget plugs in here ├─ [PGN Tab] ← annotatable, saveable PGN editor └─ [Lines Tab] ← variations/continuations (current position) |
| --- | --- |

The key insight: the coach does not get a new tab added later. The tab structure is redesigned NOW with a placeholder Coach tab. The coach widget fills that placeholder. This avoids retrofitting a tab panel that was not designed for it.

# 4. Cleanup Tasks

All tasks are ordered by dependency — complete them in section order. Priority labels: CRITICAL = blocks coach integration or is currently broken. HIGH = needed for coach but not strictly blocking. CLEANUP = code health, do last.

| A0 | CRITICAL BUG — Game Loader Performance 200-game cap + refresh list of games as you scroll. Must fix first. . (2) _refresh_variations_tab() should only referesh on new moves and should do so with respect to the sqlite db, not the games list |
| --- | --- |

| BUG CONFIRMED | Two compounding bugs make the browser unusable at scale. (1) page_size: 200 in default.yaml hard-caps game display. (2) _refresh_variations_tab() opens and parses every PGN file from disk synchronously on the main thread on every refresh — O(n) disk reads with no cache. With 6M games this would never complete. |
| --- | --- |

| # | Task | Priority | Effort | What To Do | Why / Coach Dependency |
| --- | --- | --- | --- | --- | --- |
| A0a | Fix 200-game cap | CRITICAL | 15 min | Raise page_size in default.yaml to a sensible default (e.g. 2000) or implement proper pagination with a page navigator. The SQLite query is fast — the cap is artificial. | Users with large databases cannot see their games. Trivial config fix with immediate impact. |
| A0b | Store first_move in index | CRITICAL | 1–2 hrs | Add first_move TEXT column to the games table in indexer.py. During indexing, parse the first mainline move and store its SAN in the index. Migrate existing index or force rebuild. | Continuation stats currently re-parse every PGN file from disk. With first_move in SQLite, the query becomes a fast GROUP BY on an indexed column. |
| A0c | SQLite-only continuation query | CRITICAL | 1–2 hrs | Rewrite root_continuation_stats_from_store() to query the games table directly: SELECT first_move, COUNT(*), SUM(white_wins)... GROUP BY first_move WHERE source_id=? ORDER BY COUNT(*) DESC. Zero disk reads, sub-millisecond on 6M games. | This is the fix that makes the Variations tab fast. No PGN files opened at runtime — all data already in index. |
| A0d | Thread the continuation query | HIGH | 1 hr | Even after A0c, move _refresh_variations_tab() to a QThread worker so any future slowness cannot block the UI. Emit a signal when stats are ready, update the model in the main thread. | Defensive threading. The coach will also trigger on position change — two things must never block the main thread simultaneously. |

| A | Refactor window.py Break the monolith into focused files. Required before any other UI work. |
| --- | --- |

| # | Task | Priority | Effort | What To Do | Why / Coach Dependency |
| --- | --- | --- | --- | --- | --- |
| A1 | Extract engine logic | CRITICAL | 1–2 hrs | Move all _engine_* methods and _set_engine_* methods into ui/engine_panel.py as an EnginePanel widget. MainWindow holds a reference, connects signals. | Coach trigger hooks into the same signal chain. Cannot cleanly add signals to a 400-line soup. |
| A2 | Extract indexing logic | HIGH | 1 hr | Move _IndexWorker (duplicated inline), _start_index_job, _on_index_*, _load_pgn_*, _reindex_* into ui/main_window/indexing_ops.py. The file exists but is unused — populate it. | Dead code creates confusion. The mixin files exist but window.py re-implements everything inline. |
| A3 | Extract source state logic | HIGH | 1 hr | Move _set_active_source, _update_source_combo, _choose_initial_source, _on_source_combo_changed into ui/main_window/source_state.py. File exists, use it. | Same as A2 — the mixin infrastructure exists, window.py ignores it. |
| A4 | Extract browser logic | HIGH | 1 hr | Move _refresh_games, _open_selected_game, _set_pgn_text_and_highlight, _edit_header, _add_header, _refresh_variations_tab into ui/main_window/browser_ops.py. | Clean separation enables coach to call position-change hooks without touching game browser logic. |
| A5 | Slim MainWindow.__init__ | HIGH | 30 min | After A1–A4, _build_ui and __init__ should each be under 60 lines. Verify. MainWindow becomes an orchestrator, not an implementer. | The coach widget hookup in __init__ should be 5 lines, not buried in 400. |

| B | PGN Annotation & Save The coach writes to PGN. The player saves the game. Neither exists yet. |
| --- | --- |

| # | Task | Priority | Effort | What To Do | Why / Coach Dependency |
| --- | --- | --- | --- | --- | --- |
| B1 | Annotatable PGN editor | CRITICAL | 3–4 hrs | Replace read-only QTextEdit with an editable PGN panel. User can click into a move and type a comment. Comments are injected into the PGN tree as NAG/comment nodes via python-chess. Changes mark the game dirty. | Coach annotations are injected into PGN comments. Without an editable PGN layer, coach output cannot be persisted to a game file. |
| B2 | Save PGN to file | CRITICAL | 1–2 hrs | Add File menu items: Save Game (Ctrl+S) and Save Game As. Write the PgnEditor.export_pgn() output to a .pgn file on disk. Prompt if dirty on close. | Without save, every coach annotation the user keeps is lost when they close the app. |
| B3 | Save PGN to library | HIGH | 2 hrs | Add 'Save to Library' option that appends the current game (with coach annotations) to the active PGN source file, then triggers a re-index of that source. | This is the full loop: play game → get coach feedback → annotate → save to database. Required for the coach to be useful beyond a single session. |
| B4 | Insert comment at move | CRITICAL | 2 hrs | Add PgnEditor.insert_comment(comment_text) method that appends a comment string to the current_node's comment field in the PGN tree. This is the method the coach narrator calls to save feedback. | The coach narrator calls insert_comment() to persist its output. Without this method, the phrase database output cannot be written to the game. |
| B5 | Comment display in panel | HIGH | 1–2 hrs | When navigating to a node that has a comment, display the comment text in the PGN panel in a visually distinct style (italics, different colour). Coach annotations should be visible while reviewing. | If the coach writes annotations but they are invisible in the UI, the feature is useless. |

| C | Move Notation Panel Replace raw PGN text with a structured, clickable move list. |
| --- | --- |

| # | Task | Priority | Effort | What To Do | Why / Coach Dependency |
| --- | --- | --- | --- | --- | --- |
| C1 | MoveNotationModel | CRITICAL | 2–3 hrs | Create ui/move_notation_model.py: a QAbstractTableModel that represents the move list as rows of (move_number, white_move, black_move). Populated from PgnEditor.loaded.game mainline walk. | The coach flags specific moves with strategy labels. These flags need to attach to individual move rows, not to raw PGN text positions. |
| C2 | MoveNotationView | CRITICAL | 2 hrs | QTableView rendering MoveNotationModel. Click on a move navigates the board to that position (calls PgnEditor navigation). Current move is highlighted. Variations shown as sub-rows or indented. | Standard chess GUI feature. The coach will highlight moves in this view with strategy colour badges. |
| C3 | Strategy colour badges | HIGH | 1 hr | MoveNotationModel has a role for strategy_tag (blitz/flank/fortress/feint/None). When the coach fires, it sets the tag on the relevant move row. MoveNotationView renders a coloured dot or badge next to the move. | This is the move_flags field from CoachOutput. The visual connection between move and strategy needs to exist before the coach populates it. |
| C4 | Wire to position events | HIGH | 1 hr | On every _on_position_changed() call, rebuild or update MoveNotationModel and scroll the view to the current move row. Must stay in sync with board navigation. | If the move list drifts out of sync with the board, the coach annotations will appear on the wrong moves. |

| D | Engine Eval Display Show the player what Stockfish sees. Coach references it. |
| --- | --- |

| # | Task | Priority | Effort | What To Do | Why / Coach Dependency |
| --- | --- | --- | --- | --- | --- |
| D1 | Eval bar widget | HIGH | 2 hrs | Create ui/eval_bar.py: a thin vertical QWidget that renders a white/black bar proportional to the centipawn score. Updates on every engine analysis. Shows score as text (e.g. +1.4, M3). | Coach output references engine evaluation (eval_deficit, sacrifice_delta). Player needs visual context for what +0.8 or -1.5 means in real time. |
| D2 | PV line display | HIGH | 1 hr | Below the eval bar or in the engine row, show the top engine line (pv_uci converted to SAN). Updates while engine is running. | Coach blitz detector uses piece_convergence from PV moves. Showing the PV lets the player follow what the coach is referencing. |
| D3 | Async engine analysis | CRITICAL | 2–3 hrs | Current _do_engine_move_if_needed() runs synchronously on the main thread via UciEngine.analyze_movetime(). This freezes the UI. Move engine calls to a QThread worker (same pattern as IndexWorker). Emit engineResult signal when done. | The coach analysis also runs on position change. If engine AND coach both block the main thread, the UI will freeze for seconds on every move. Threading is not optional. |

| E | Variations Tab Fix Make it show continuations from current position, not just move 1. |
| --- | --- |

| # | Task | Priority | Effort | What To Do | Why / Coach Dependency |
| --- | --- | --- | --- | --- | --- |
| E1 | Position-relative continuations | HIGH | 2–3 hrs | Replace root_continuation_stats_from_store with a position-aware version. Takes the current board position (FEN or move prefix), finds games in the DB that reached this position, and returns their continuations from here. | The current tab is only useful at move 1. A coach reviewing move 22 needs to know what GMs did from that exact position. |
| E2 | Auto-refresh on navigate | HIGH | 30 min | _on_position_changed() already calls _refresh_variations_tab(). Verify that after E1 the continuation query uses current board state, not root. Add debounce (100ms) to avoid querying on every rapid Back/Forward click. | Continuations must reflect where the player actually is in the game, not where the game started. |

| F | Coach Panel Slot Build the tab structure the coach will live in. Placeholder only. |
| --- | --- |

| # | Task | Priority | Effort | What To Do | Why / Coach Dependency |
| --- | --- | --- | --- | --- | --- |
| F1 | Redesign tab widget | CRITICAL | 1 hr | Replace the 2-tab widget (Variations, PGN) with a 3-tab widget (Coach, PGN, Lines). Coach tab contains a placeholder QLabel 'Coach panel — coming soon'. PGN tab gets the annotatable editor from B1. Lines tab gets the position-relative continuations from E1. | The coach widget must have a pre-existing home. Adding a tab after the fact means retrofitting layout constraints that were never designed for it. |
| F2 | coachRequested signal | CRITICAL | 30 min | Add coachRequested = Signal(str, list) to BoardBridge or MainWindow. Emitted with (fen, move_history_uci) on every move and on navigation. The coach widget connects to this signal. This is the ONLY interface between the coach and the rest of the app. | Clean signal interface means the coach engine is completely decoupled from the GUI internals. Swap the coach implementation without touching window.py. |
| F3 | coachOutput signal | CRITICAL | 30 min | Define a CoachOutputReceived signal that the coach widget emits with a CoachOutput dataclass. MainWindow connects this to: (1) update move_flags in MoveNotationModel, (2) call insert_comment() if auto-annotate is on. | The coach output flows back into the UI through a single typed signal. No direct method calls between coach and window. |
| F4 | Keyboard shortcuts | CLEANUP | 30 min | Add QShortcut: Left arrow = Back, Right arrow = Forward, Ctrl+S = Save, Ctrl+F = Flip board, Ctrl+E = toggle engine. These are standard chess GUI shortcuts. | Navigating a game for coach review requires rapid Back/Forward. Mouse-only navigation makes this painful. |

| G | Code Cleanup Remove dead code, fix the duplicate files, update config. |
| --- | --- |

| # | Task | Priority | Effort | What To Do | Why / Coach Dependency |
| --- | --- | --- | --- | --- | --- |
| G1 | Remove dead mixin files | CLEANUP | 30 min | The mixin files browser_ops.py, indexing_ops.py, source_state.py, worker.py in ui/main_window/ exist but window.py never imports them — it reimplements everything inline. After tasks A1–A5, delete or fully replace these with the refactored versions. | Dead code creates confusion about which version of a function is actually running. |
| G2 | Update default.yaml | CLEANUP | 30 min | Add config keys for: coach_db_path (phrase SQLite), game_index_db_path (6M game index), coach_enabled (bool), coach_auto_annotate (bool), coach_movetime_ms (int). | Coach engine reads config at startup. Keys must exist in default.yaml before coach module is written. |
| G3 | requirements.txt | CLEANUP | 15 min | Add: python-chess (already there), pyyaml (already there). Verify version pins are correct. Add: no new dependencies needed for the coach backend — it uses only standard library + python-chess + sqlite3. | Coach backend has zero new pip dependencies. Confirm this assumption holds before Phase 1 of coach backend begins. |

# 5. File Structure After Cleanup

This is the complete file structure once all cleanup tasks are done and the coach placeholder slot exists. Files marked NEW are created during cleanup. Files marked MODIFY are changed. Files marked EXISTS are unchanged.

| Path | Type | Status | Notes |
| --- | --- | --- | --- |
| src/chessplayer/ui/main_window/window.py | Python | MODIFY | Slimmed to orchestrator. ~100 lines. Imports engine_panel, move_notation, eval_bar. |
| src/chessplayer/ui/main_window/browser_ops.py | Python | MODIFY | Populated from window.py extraction. Was dead. |
| src/chessplayer/ui/main_window/indexing_ops.py | Python | MODIFY | Populated from window.py extraction. Was dead. |
| src/chessplayer/ui/main_window/source_state.py | Python | MODIFY | Populated from window.py extraction. Was dead. |
| src/chessplayer/ui/main_window/worker.py | Python | EXISTS | Already correct. Used by indexing_ops after extraction. |
| src/chessplayer/ui/engine_panel.py | Python | NEW | EnginePanel widget. Engine toggle, eval bar, PV line. Async worker. |
| src/chessplayer/ui/eval_bar.py | Python | NEW | Thin vertical widget. White/black proportion from CP score. |
| src/chessplayer/ui/move_notation_model.py | Python | NEW | QAbstractTableModel for move list. Roles: move_number, white, black, strategy_tag. |
| src/chessplayer/ui/move_notation_view.py | Python | NEW | QTableView subclass. Click-to-navigate. Strategy colour badges. |
| src/chessplayer/ui/pgn_annotation_panel.py | Python | NEW | Annotatable PGN panel. Editable. Calls insert_comment(). Comment display. |
| src/chessplayer/ui/coach_panel.py | Python | NEW | Placeholder. QLabel 'Coach coming soon'. Replaced in coach phase. |
| src/chessplayer/core/pgn_edit.py | Python | MODIFY | Add insert_comment(text) method. Add export_pgn_to_file(path) method. |
| src/chessplayer/pgn/continuations.py | Python | MODIFY | Add position_continuation_stats_from_store(board_fen, ...) for E1. |
| config/default.yaml | YAML | MODIFY | Add coach_db_path, game_index_db_path, coach_enabled, coach_auto_annotate. |
| src/chessplayer/coach/ | Dir | NEW | Empty directory. Placeholder for coach backend (Phase 1–6 of spec doc). |

# 6. Signal Map — How Everything Connects

After cleanup, this is the complete signal flow for a move played on the board. Every arrow is a Qt signal connection. No direct method calls cross module boundaries except within the same widget.

User drags piece  →  BoardBridge.attemptMove()

→  PgnEditor.try_user_move()

→  BoardBridge.moveMade(san)

→  BoardBridge.fenChanged(fen)

→  MainWindow._on_position_changed()

├─ MoveNotationModel.rebuild()

├─ PgnAnnotationPanel.refresh()

├─ ContinuationStats.refresh(current_fen)

└─ coachRequested.emit(fen, move_history)

└─ CoachPanel.on_coach_requested()  [async]

└─ CoachOutput produced

├─ CoachPanel.display(output)

├─ MoveNotationModel.set_strategy_tag(move, tag)

└─ PgnEditor.insert_comment(output.headline)  [if auto-annotate]

User presses Ctrl+S  →  MainWindow._save_game()

→  PgnEditor.export_pgn()

→  write to file / append to library

The coachRequested signal is the single seam between the existing application and the coach backend. Everything to the left of it is existing code. Everything to the right is new coach code. They never touch each other directly.

# 7. Master Tracker

| # | Phase | Task | Status | Notes |
| --- | --- | --- | --- | --- |
| A0a | A0 | Fix 200-game hard cap in default.yaml | ☐ TO DO |  |
| A0b | A0 | Add first_move column to games index table | ☐ TO DO |  |
| A0c | A0 | Rewrite continuation query to pure SQLite GROUP BY | ☐ TO DO |  |
| A0d | A0 | Thread continuation refresh with QThread worker | ☐ TO DO |  |
| A1 | A | Extract engine logic → ui/engine_panel.py | ☐ TO DO |  |
| A2 | A | Extract indexing logic → indexing_ops.py | ☐ TO DO |  |
| A3 | A | Extract source state → source_state.py | ☐ TO DO |  |
| A4 | A | Extract browser logic → browser_ops.py | ☐ TO DO |  |
| A5 | A | Slim MainWindow to orchestrator (~100 lines) | ☐ TO DO |  |
| B1 | B | Annotatable PGN editor panel | ☐ TO DO |  |
| B2 | B | Save Game / Save As (Ctrl+S) | ☐ TO DO |  |
| B3 | B | Save to Library + re-index | ☐ TO DO |  |
| B4 | B | PgnEditor.insert_comment() method | ☐ TO DO |  |
| B5 | B | Comment display in annotation panel | ☐ TO DO |  |
| C1 | C | MoveNotationModel | ☐ TO DO |  |
| C2 | C | MoveNotationView (clickable move list) | ☐ TO DO |  |
| C3 | C | Strategy colour badges on moves | ☐ TO DO |  |
| C4 | C | Wire to _on_position_changed() | ☐ TO DO |  |
| D1 | D | Eval bar widget | ☐ TO DO |  |
| D2 | D | PV line display | ☐ TO DO |  |
| D3 | D | Async engine analysis (QThread) | ☐ TO DO |  |
| E1 | E | Position-relative continuation stats | ☐ TO DO |  |
| E2 | E | Auto-refresh on navigate with debounce | ☐ TO DO |  |
| F1 | F | Redesign tab widget (Coach / PGN / Lines) | ☐ TO DO |  |
| F2 | F | coachRequested signal | ☐ TO DO |  |
| F3 | F | coachOutput signal | ☐ TO DO |  |
| F4 | F | Keyboard shortcuts | ☐ TO DO |  |
| G1 | G | Remove dead mixin files | ☐ TO DO |  |
| G2 | G | Update default.yaml with coach keys | ☐ TO DO |  |
| G3 | G | Verify requirements.txt | ☐ TO DO |  |

"Every position has its truth."

— Mikhail Botvinnik

ChessPlayer GUI Cleanup Plan v1.0 — Pre-Coach Preparation