CHESS COACH ENGINE

Implementation Plan & Phase Tracker

6 Phases  ·  18 Modules  ·  1 Goal

Tick each checkbox as you complete it. Every phase ends with a starred milestone — the system must be demonstrably working before the next phase begins.

# Overview — The 6-Phase Roadmap

Each phase produces something testable and demonstrable. Never start the next phase until the current one passes its milestone test.

| Phase | Name | What Gets Built | Milestone Test |
| --- | --- | --- | --- |
| 1 | Foundation | python-chess + Stockfish bridge, MetricSignal dataclass, project scaffold | Parse PGN, get eval, emit MetricSignal |
| 2 | Extractors | All 6 metric extractors: king safety, space, mobility, pawns, material, tactics | Tal position: king_exposure > 0.80 |
| 3 | Strategy Scorers | Blitz, Flank, Fortress, Feint detectors + phase filter + conflict resolver | Tal = blitz > 0.70. Carlsen endgame = flank > 0.70. |
| 4 | Phrase Database | SQLite phrase DB, tactics DB, narrator, plan recommender — full coaching text output | Blitz position outputs complete coaching paragraph |
| 5 | Game Database | PGN indexer for 6M games, pattern matcher, GM precedent lookup | Pawn hash returns 3 GM games with correct strategy tag |
| 6 | Integration | Public API, CoachOutput packet, heatmap data, PySide6 handshake | Widget receives CoachOutput and all fields render |

PHASE 1    Foundation

Set up the scaffold. Nothing strategic yet — just getting the plumbing right.

By the end of Phase 1, you have a working Python project that can load a board, call Stockfish, and emit a typed MetricSignal object. Every future module depends on this being solid.

### Dependencies to Install

- python-chess — board representation, move generation, PGN parsing

- stockfish (Python wrapper) — evaluation and line analysis

- sqlite3 — stdlib, no install needed

- dataclasses — stdlib, no install needed

- pytest — unit testing framework

### Tasks

| ✓ | Module / File | What to Build | Pass Criteria |
| --- | --- | --- | --- |
| □ | scaffold/ | Create project directory structure matching spec doc module map. Create empty __init__.py in every package. | Project imports without errors from root directory. |
| □ | core/data_types.py | Define MetricSignal dataclass with all 10 fields from spec. Define CoachOutput dataclass. Define GMPrecedent dataclass. | Instantiate all three objects with dummy data. No missing fields, no import errors. |
| □ | core/stockfish_bridge.py | Wrapper around stockfish library. Methods: get_eval(fen), get_top_moves(fen,n), get_best_move(fen). Returns typed results, never raw strings. | Starting position FEN returns eval of 0.0 centipawns +/- 20. |
| □ | core/board_utils.py | Helper functions on python-chess. Methods: get_phase(board), get_fen(board), get_move_history(game), square_to_str(sq), get_king_zone(board,color). | get_phase() returns 'opening' move 5, 'middlegame' move 20, 'endgame' move 42. |
| □ | tests/test_foundation.py | Unit tests: MetricSignal creation, CoachOutput creation, stockfish eval call, board_utils phase detection on 5 positions. | pytest green. All assertions pass. |

★ MILESTONE: Phase 1 Complete: python-chess loads a board, Stockfish returns an eval, a MetricSignal object is created and printed without errors.

PHASE 2    Metric Extractors

Build the six sensor modules. These are the eyes of the system.

Extractors are pure functions — board + Stockfish data in, MetricSignal objects out. Zero strategy logic. Zero language. They simply measure. Each must be independently testable against known positions.

### Validation Positions

- Blitz: Tal vs Botvinnik 1960 WC Game 6, move 22 — king exposure must be extreme

- Flank: Carlsen vs Anand 2013 WC Game 5, moves 30-35 — space squeeze must register

- Fortress: Petrosian vs Spassky 1966 WC Game 10 — pawn fixedness must be high

- Baseline: Starting position — all metrics must return neutral/low values

### Tasks

| ✓ | Module / File | What to Build | Pass Criteria |
| --- | --- | --- | --- |
| □ | extractors/king_safety.py | Measure: missing pawn shield squares on f/g/h files, open files adjacent to king, attacker pieces in king zone (7 squares), king tropism. Output MetricSignal per side with key_squares populated. | Tal position: king_exposure > 0.80 for Black. Starting position: both sides < 0.20. |
| □ | extractors/space_control.py | Squares controlled in opponent half, split by queenside (a-d) vs kingside (e-h files). Track trend across last 5 board states. Output space_delta_queenside, space_delta_kingside, space_trend signals. | Carlsen squeeze: space_delta trending positive over 5 moves. Starting position: equal. |
| □ | extractors/piece_mobility.py | Total legal moves per side, ratio, trend over 6 positions. Bad piece detection: pieces with < 3 good destination squares, blocked bishops, rooks on closed files. | Karpov squeeze: opponent mobility ratio below 0.65 after 10 squeeze moves. |
| □ | extractors/pawn_structure.py | Pawn fixedness, chain stability, outpost squares, passed pawns, isolated/doubled pawns. Compute pawn_hash via Zobrist (pawns only) for DB lookup. | Fixed IQP: fixedness > 0.70. Starting position: ~0.30. Same pawn structure always gives same hash. |
| □ | extractors/material_balance.py | Centipawn eval delta, sacrifice_delta (material given vs eval maintained), piece trade tracking, overextension detection (opponent pawns past 5th rank without support). | After Tal exchange sacrifice: sacrifice_delta shows material down but eval neutral/positive. |
| □ | extractors/tactic_scanner.py | Detect: pins (to higher-value piece or king), forks (one piece attacks two), skewers, discovered attacks, zwischenzug candidates. Output list of tactic MetricSignals. | Ng5 targeting f7: returns pin signal with Ng5 in key_pieces and f7 in key_squares. |
| □ | tests/test_extractors.py | One test per extractor per validation position. All thresholds documented. Edge case: starting position all metrics neutral. | pytest green. All 6 extractors pass validation thresholds. |

★ MILESTONE: Phase 2 Complete: Run all 6 extractors against a known Tal attack position. Every extractor returns a populated MetricSignal with correct squares, pieces, cause tag, and score above threshold.

PHASE 3    Strategy Scorers

Teach the system to recognise the four manoeuvres.

Strategy scorers consume MetricSignal objects and return a confidence float 0.0–1.0. They produce no language and access no database. Pure weighted scoring functions with tunable constants.

### Tuning Process

- Manually collect 20 known positions per strategy from your game DB (80 total).

- Run each scorer against all 80 positions. Correct = right strategy scores highest.

- Adjust weight constants until accuracy exceeds 85% across all 80 positions.

- Document all final weight values as named constants in each scorer file.

### Tasks

| ✓ | Module / File | What to Build | Pass Criteria |
| --- | --- | --- | --- |
| □ | strategies/blitz_detector.py | Weighted: king_exposure (heaviest), piece_convergence, attack_tempo, sacrifice_delta, defensive_commitment, pawn_break_availability. Score normalised 0.0–1.0. | Tal 1960 Game 6: blitz > 0.80. Starting position: blitz < 0.20. Karpov squeeze: blitz < 0.30. |
| □ | strategies/flank_detector.py | Weighted: space_delta_per_flank (trend-weighted), piece_mobility_ratio trend, outpost_occupation, pawn_chain_stability, bad_piece_count, option_reduction. Must use trend data. | Carlsen vs Anand 2013: flank > 0.72 and trending up over 5 moves. Tal game: flank < 0.30. |
| □ | strategies/fortress_detector.py | Prerequisite: eval_deficit must be present. Weights: pawn_fixedness, breakthrough_potential (inverted), king_safety_equality, dynamic_potential (inverted), overextension_watch. Overextension flips to counterattack signal. | Petrosian draw position: fortress > 0.70. Winning position: fortress < 0.25 regardless of structure. |
| □ | strategies/feint_detector.py | Inputs: engine_disagreement, threat_vector_shift, preparation_depth, opponent_overcommit, tempo_bank. Cap at 0.65 until Phase 5 DB confirmation. Below cap outputs as secondary note only. | Petrosian quiet preparatory move: feint 0.55–0.65. Obvious forcing move: feint < 0.20. |
| □ | core/phase_filter.py | Classify opening/middlegame/endgame using: move count, total material, queen presence, castled status. Apply phase-specific multipliers to all MetricSignals before scoring. | Move 6 uncastled = opening. Move 25 full material = middlegame. Move 42 queens off = endgame. 20 test positions correct. |
| □ | core/conflict_resolver.py | 5-rule priority cascade: (1) eval_deficit fortress bonus, (2) king_exposure emergency blitz, (3) endgame flank override, (4) tie-band within 0.08 returns both, (5) feint gate requires DB. Returns StrategyResult. | blitz=0.71 + king_exposure=0.82 beats flank=0.69. Eval -1.8 gives fortress bonus. Tie-band both returned. |
| □ | core/strategy_engine.py (v1) | Orchestrates Phase 2 and Phase 3 only — no DB yet. Calls all extractors, scorers, phase filter, resolver. Returns StrategyResult. | Tal position full run: StrategyResult primary='blitz', confidence > 0.75, correct MetricSignals. |
| □ | tests/test_strategies.py | 80 positions (20 per strategy). Conflict resolver edge cases x10. Phase filter x20 positions. | 85%+ accuracy on 80 strategy positions. All conflict resolver edge cases correct. |

★ MILESTONE: Phase 3 Complete: Tal position through strategy_engine returns primary='blitz' confidence > 0.75. Carlsen endgame returns primary='flank'. Correct classification without any language output yet.

PHASE 4    Phrase Database & Narrator

Give the system its voice. Deterministic, auditable, literary.

The phrase database is built from Nimzowitsch's My System vocabulary. Every phrase is hand-authored. No phrase is generated at runtime. The narrator is a pure assembly function with zero logic of its own.

### Phrase DB Population Strategy

- Minimum 50 strategy phrases: all 4 strategies x 4 fragment types (diagnosis / evidence / plan / urgency).

- Minimum 30 tactic phrases: pin, fork, skewer, discovery, zwischenzug, deflection, blockade.

- At least 3 alternative phrases per slot per strategy — prevents repetitive coaching across games.

- All placeholders use {curly_braces}: {piece}, {square}, {file}, {rank}, {break}, {target}.

- Tag voice column: 'nimzowitsch' for My System language, 'neutral' for plain coaching language.

### Tasks

| ✓ | Module / File | What to Build | Pass Criteria |
| --- | --- | --- | --- |
| □ | database/schema.sql | SQL schema for phrases and tactics tables. All columns from spec Section 7. Indexes on strategy, phase, metric, severity. | Schema creates without error. Both tables structurally correct. |
| □ | phrases_source.csv | The hand-authored phrases — this is the literary work. Minimum 80 rows drawn from My System vocabulary and chess coaching language. | All 4 strategies have all 4 fragment slots covered. All tactic types have 3+ phrases. |
| □ | database/seed_phrases.py | Script to populate DB from phrases_source.csv. Validates all required slots exist before committing. Run once at setup. | After seeding: 80+ phrases in DB. All strategy+fragment_type combinations have at least 1 match. |
| □ | database/phrase_db.py | Query layer. get_phrases(strategy,phase,metric,severity,fragment_type) returns best match by priority. fill_placeholders(phrase_text,signal) replaces {tokens} with signal data. | Blitz+middlegame+king_exposure+critical+diagnosis returns a phrase. Placeholders fill with actual squares/pieces. |
| □ | coach/narrator.py | Assembly only. Takes StrategyResult. Queries phrase_db for each slot. Joins sentences. Populates headline, plan_sentences, tactic_hints in CoachOutput. Zero logic. | Full CoachOutput produced. All slots filled. No unfilled {placeholder} tokens in any output. |
| □ | coach/plan_recommender.py | Generate move_flags (per-move strategy tags) and weakness_squares (heatmap list) from MetricSignal.key_squares and action_hints. | weakness_squares contains correct squares from king/space signals. move_flags tag moves with strategy name. |
| □ | tests/test_narrator.py | End-to-end: Tal position in, full CoachOutput out. Check: headline not empty, plan_sentences 3-4 items, tactic_hint present, weakness_squares not empty, no unfilled tokens. | Pipeline runs end-to-end. Output is readable and position-specific. |

★ MILESTONE: Phase 4 Complete: Tal attack position produces a CoachOutput with a strong headline, 3-4 coaching sentences with real square and piece names, a tactic hint about the f7 pin, and a populated weakness_squares list.

PHASE 5    Game Database

Connect the 6 million game library. Add precedent and authority.

Phase 5 is the most computationally intensive — but mostly offline. The PGN indexer runs once. Runtime queries are fast SQLite lookups. Plan the full 6M indexing run for overnight.

### Indexer Architecture Notes

- Process in batches of 10,000 games. Commit every batch for resumable runs.

- Only index positions from players rated 2400+. Quality over quantity.

- Index positions every 5 ply from move 10 onwards — not every ply.

- pawn_hash is the primary lookup key: same pawn structure matches regardless of piece positions.

- Add a progress table so interrupted indexing can resume from last committed batch.

### Tasks

| ✓ | Module / File | What to Build | Pass Criteria |
| --- | --- | --- | --- |
| □ | database/position_hasher.py | Zobrist hash of pawn structure only. Deterministic: same pawn positions always produce same hash regardless of pieces or side to move. | 10 known structures: each hashes identically on repeated calls. Mirrored structures produce different hashes. |
| □ | database/game_index.sql | Schema for game_index table. All columns from spec Section 8. Composite index on (pawn_hash, strategy_tag, phase). Progress tracking table for resumable indexing. | Schema creates cleanly. Composite index confirmed present. |
| □ | database/pgn_indexer.py | Offline one-time script. Reads PGN, extracts positions, runs snapshot strategy scoring, writes game_index rows. Resumable. Progress bar. Batch commits every 10,000 games. | Test run on 1,000 games: correct rows in game_index. pawn_hash matches expected value for known position. |
| □ | database/pattern_matcher.py | Runtime query. find_precedents(pawn_hash,strategy,phase,min_rating=2400) returns top 3 GMPrecedent objects. Must complete in under 100ms. | IQP pawn hash query returns Karpov games tagged 'flank'. Query time confirmed < 100ms. |
| □ | strategies/feint_detector.py (update) | Update feint scorer to call pattern_matcher for confirmation. If feint 0.55-0.65 AND DB returns matching feint-tagged GM game, unlock feint as primary (raise cap to 0.85). | Petrosian feint position + DB match: feint outputs as primary. Without DB match: stays secondary. |
| □ | tests/test_database.py | Hash determinism: 20 positions each hashed twice, must match. Pattern matcher: 5 known pawn structures must return 1+ correct GM game. Indexer: 100-game sample run. | All hash tests deterministic. 5/5 structures return correct precedents. |

★ MILESTONE: Phase 5 Complete: Index 10,000 games as test run. Query a known IQP structure — system returns 3 GM games tagged with correct strategy. CoachOutput now includes populated gm_precedents with real player names and moves.

PHASE 6    Integration & Widget Handshake

Wire everything together. Deliver the CoachOutput contract to PySide6.

Phase 6 finalises the public API, stress tests the full pipeline, and confirms CoachOutput is everything the PySide6 widget needs. No widget code is written here — only the backend contract is finalised.

### Performance Targets

| Operation | Target | Hard Maximum |
| --- | --- | --- |
| All 6 extractors | < 80ms | 200ms |
| 4 strategy scorers + conflict resolver | < 20ms | 50ms |
| Phrase DB query + narrator assembly | < 10ms | 30ms |
| Game DB pattern match (top 3) | < 100ms | 300ms |
| Total: analyse() end-to-end | < 250ms | 600ms |

### Tasks

| ✓ | Module / File | What to Build | Pass Criteria |
| --- | --- | --- | --- |
| □ | core/strategy_engine.py (final) | Add game DB pattern matcher to full pipeline. Wire all layers into single public analyse(board,move_history,player_side) method. Validate CoachOutput fully typed and complete. | analyse() on 10 varied positions without error. CoachOutput always has all required fields. |
| □ | core/strategy_engine.py (async) | Wrap Stockfish and DB calls to run without blocking. Ensure widget can call analyse() from a QThread without UI freezing. | analyse() callable from QThread context without deadlocking or blocking the main thread. |
| □ | tests/test_integration.py | End-to-end on 20 positions (5 per strategy). Validate: correct strategy, real squares/pieces in sentences, weakness_squares non-empty, gm_precedents returned, no unfilled tokens. | 20/20 positions produce valid CoachOutput. No crashes. No placeholder tokens remaining. |
| □ | tests/test_performance.py | Benchmark analyse() on 50 positions. Log time for each pipeline stage. Flag any stage exceeding hard maximum. | Mean total time < 250ms. No single stage exceeds hard maximum. |
| □ | docs/widget_contract.md | Document CoachOutput field-by-field for the widget build: how to render each field, colour hex codes, heatmap format, GMPrecedent structure. | All fields explained with rendering notes. Colour references match spec doc palette. |
| □ | docs/phrase_db_guide.md | Guide for adding new phrases without touching code. How to write placeholders, valid tag values, how to test before committing. | New phrase can be added following the guide without reading any source code. |

★ MILESTONE: Phase 6 Complete — BACKEND DONE: Call engine.analyse(board, history, 'white') on any position and receive a complete, typed CoachOutput. The PySide6 widget can be built against this API with confidence the contract is stable and performant.

# Ongoing — Phrase Database Expansion

The phrase database is never finished. After Phase 4 delivers the minimum viable set, expand continuously as you encounter positions where coaching feels thin.

| ✓ | Module / File | What to Build | Pass Criteria |
| --- | --- | --- | --- |
| □ | phrases_source.csv | Expand to 200+ phrases across all strategies and phases. | No coaching position returns same sentence twice across 20 consecutive games in same structure. |
| □ | phrases_source.csv | Add endgame-specific phrases: king activity, promotion races, Lucena/Philidor, opposition, zugzwang. | Endgame positions return endgame-specific language, not middlegame phrasing. |
| □ | phrases_source.csv | Add opening-specific feint and prophylaxis phrases from My System chapters on Prophylaxis and Overprotection. | Opening positions trigger developmental and prophylactic language appropriate to the phase. |
| □ | phrases_source.csv | Add Nimzowitsch voice alternative for each phrase — first person, opinionated, as if Nimzowitsch is speaking. | Both voice modes available. Voice selection toggleable via engine constructor parameter. |

# Reference — Canonical Validation Games

These 8 games are the permanent test suite. If the system correctly identifies the strategy in each, it is working.

| Strategy | Game | Key Position | Expected Output |
| --- | --- | --- | --- |
| Blitz | Tal vs Botvinnik, 1960 WC Game 6 | Move 22 — Nd6 sacrifice | blitz > 0.82. king_exposure critical. sacrifice_delta fires. |
| Blitz | Nezhmetdinov vs Chernikov, 1962 | Move 18 — Queen sacrifice | blitz > 0.85. piece_convergence max. pawn_break available. |
| Flank | Carlsen vs Anand, 2013 WC Game 5 | Moves 30-40 — Queenside endgame | flank > 0.74 trending. space_delta_queenside growing. |
| Flank | Karpov vs Korchnoi, 1978 WC Game 5 | Slow piece restriction phase | flank > 0.70. option_reduction rising. bad_piece_count high. |
| Fortress | Botvinnik vs Tal, 1961 Rematch Game 6 | Botvinnik builds defensive wall | fortress > 0.72. pawn_fixedness high. breakthrough low. |
| Fortress | Petrosian vs Spassky, 1966 WC Game 10 | Inferior position blockaded to draw | fortress > 0.70. eval_deficit present. dynamic minimal. |
| Feint | Petrosian vs Reshevsky, 1953 Candidates | Quiet preparatory move before combination | feint 0.55-0.65. engine_disagreement. threat_vector_shift. |
| Feint | Fischer vs Spassky, 1972 WC Game 6 | Positional manoeuvring before breakthrough | feint + flank both active. tempo_bank high. prep_depth > 3. |

TICK EACH BOX.  PASS EACH MILESTONE.  BUILD IN ORDER.

Chess Coach Engine — Implementation Plan v1.0